Sprint start: Wed 21st Oct

Sprint end: Thursday 29th Oct

Sprint retrospective: Friday 30th

| Task no. | Backlog item | tasks | Contributor | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a student, I would like to log in my task contributions so that the marker knows what work I have done | * Fix bug | * Tarin | M |
| 2 | As a student working within a team, I would like to confirm other teammates' contributions, so that the marker knows that we are all being honest. | * Make sure each student can see each others contributions * Create buttons to make confirmations * Make extra column in table in database to store this information | * Roy | S |
| 3 | As a student working within a team, I would like to flag a teammate who is not giving their fair share of contributions, so that markers know of this information | * Create a button to flag a teammate * Put in database | * Roy | S |
| 4 | As a teacher, I would like to give marks to individual students, so that each student has a mark that reflects on their contribution to the project | * Create instance of database table, and put into database, linking it to a particular student | * Isha | M |
| 5 | As a marker, I would like self explanatory graphs that summarise information about student contribution, so that I can quickly understand the team contributions. | * JavaScript library for graphs * Someway to query the backend from the frontend (php to JS communication) | * Jaskaran | L |
| 6 | As a user, I would like to have access to the software on several devices, so that I can easily view and update information anywhere. | * Hosting on a web server | * Roy | M |
|  |  |  |  |  |